1. JSON Workflow (machine-readable)

{

"tender_workflow": [

{

"phase": "Intake & Registration",

"steps": [

"Log RFQ/RFP ID, title, buyer, submission deadline",

"Check submission portal/format requirements",

"Assign internal bid manager and team"

]

},

{

"phase": "Document Review",

"steps": [

"Read entire RFQ/RFP without notes (high-level understanding)",

"Break down RFQ into sections: scope, compliance, evaluation, commercial, forms",

"Populate Compliance Matrix (requirement → response plan → owner → status)"

]

},

{

"phase": "Clarifications & Questions",

"steps": [

"Identify unclear items (ambiguous requirements, missing data, contradictory instructions)",

"Draft clarification questions (one per item, with RFQ reference/page)",

"Verify submission channel for questions (email, portal, deadline)",

"Track Q&A log with dates and buyer responses"

],

"outputs": [

"Clarification Question Log",

"Updated Compliance Matrix (after responses)"

]

},

{

"phase": "Win Strategy",

"steps": [

"Define 3–5 win themes aligned with buyer’s evaluation criteria",

"Map your differentiators to requirements",

"Decide bid/no-bid if gaps are critical"

]

},

{

"phase": "Drafting",

"steps": [

"Prepare Technical Proposal (exec summary → requirements → methodology → team → risk → compliance)",

"Prepare Commercial Proposal (pricing, assumptions, BOQ, terms)",

"Cross-check consistency between technical and commercial volumes"

]

},

{

"phase": "Review & QA",

"steps": [

"Conduct Red Team review (independent compliance check)",

"Verify mandatory forms and attachments included",

"Check formatting, branding, bilingual if required"

]

},

{

"phase": "Finalization & Submission",

"steps": [

"Package all documents as per RFQ (copies, file formats, labeling)",

"Verify bonds/guarantees included if required",

"Submit before deadline",

"Archive final submission and lessons learned"

]

}

]

}

2. Bot-Friendly Markdown Guide (for instruction prompts)

# Tender / RFQ Response Methodology

## Phase 1: Intake & Registration

- Capture RFQ ID, title, buyer, deadlines.

- Note submission format/portal.

- Assign bid manager & team.

## Phase 2: Document Review

- Read full RFQ once (no notes).

- Split into sections: scope, compliance, evaluation, commercial, forms.

- Build **Compliance Matrix** (requirement → plan → owner → status).

## Phase 3: Clarifications

- Identify unclear/missing/contradictory items.

- Draft **questions**: include RFQ reference/page.

- Submit via correct channel before deadline.

- Maintain **Clarification Log** and update compliance.

## Phase 4: Win Strategy

- Create 3–5 win themes linked to buyer evaluation.

- Map strengths/differentiators to requirements.

- Conduct **bid/no-bid** check.

## Phase 5: Drafting

- **Technical Volume**: Exec summary → Understanding → Methodology → Team → Risk/HSE/QA → Compliance → Deliverables.

- **Commercial Volume**: Pricing summary → BOQ breakdown → Assumptions → Options → Terms.

- Ensure consistency between technical & commercial.

## Phase 6: Review & QA

- Run Red Team (independent compliance review).

- Confirm all mandatory forms attached.

- Check formatting, branding, bilingual content.

## Phase 7: Finalization & Submission

- Package per RFQ rules (copies, labels, encryption).

- Include bonds/guarantees if required.

- Submit on time.

- Archive submission + lessons learned.